KẾ HOẠCH BỔ SUNG PROJECT AI

Tổng hợp các phần còn thiếu – ưu tiên Phần II, sau đó hoàn thiện Phần III

Căn cứ: tài liệu ProjectAI(2).docx và trạng thái repository GitHub Phuxt162005/AI hiện tại.

# 1. Đánh giá tổng quan

| Phần | Trạng thái | Nhận xét |
| --- | --- | --- |
| II – Xây dựng cơ sở dữ liệu | 🔴 Thiếu lớn | Chưa có hệ thống Database/Data Pipeline tương ứng; data/ hiện mới có .gitkeep. |
| 3.1 – Khởi tạo & chuẩn bị | 🟢 Có | Architecture, project structure, config, logger, exceptions, interfaces đã có. |
| 3.2 – AI Foundation | 🟢 Có | Tensor, network, loss/optimizer, model/training, evaluation và tests đã có. |
| 3.3 – AI Core | 🟢 Có | Runtime, inference, manager, service và tests đã có. |
| 3.4 – AI Agent | 🟢 Có | Planning, agent/state, tools và tests đã có. |
| 3.5 – Personality | 🟢 Có | Emotion, personality/behavior, context và tests đã có. |
| 3.6 – Avatar | 🟢 Có | State, mapping, animation, model, renderer, runtime và test đã có. |

Kết luận: không nên làm lại 3.1–3.6. Trọng tâm tiếp theo là Phần II; các module Part III chỉ bổ sung persistence khi cần.

# 2. Bảy nhóm lớn của Phần II

| Nhóm | Phạm vi | Khu vực code dự kiến |
| --- | --- | --- |
| Nhóm 1 – Data Foundation | Data Requirements, Data Types, Sources, Raw Data, Metadata, Format, Dataset Metadata. | data/raw/; data/metadata/; data/schemas/; data/manifests/ |
| Nhóm 2 – Data Processing & Dataset | Validation, Cleaning, Deduplication, Filtering, Normalization, Tokenization, Chunking, Labeling, Formatting, Augmentation, Dataset, Split, Quality, Leakage, Bias. | data/processing/; data/dataset/; data/quality/ |
| Nhóm 3 – Database Foundation | Database Architecture, MySQL, Connection, Schema, Migration, Index, Constraint, Transaction, DAL, Repository. | database/config.py; database/connection.py; database/models/; database/repositories/; database/migrations/ |
| Nhóm 4 – Runtime Data | User, UserProfile, UserPreference, Conversation, Message, Session, Context/Metadata và CRUD. | database/models/; database/repositories/ |
| Nhóm 5 – Memory + Knowledge + RAG | Memory các loại, Memory Item/Retrieval/Update/Forgetting; Document/Chunk; Embedding/Vector DB; Retrieval/RAG. | memory/; knowledge/; vector/; rag/ |
| Nhóm 6 – Agent / Model / Personality / Avatar Data | Persistence cho Agent/Goal/Task/Plan/ToolCall; Model/Training/Evaluation/Registry; Personality/Emotion/Mood/Relationship; Avatar/Expression/Animation/Voice/Audio/VisualState. | database/models/; database/repositories/ |
| Nhóm 7 – Data Management, Security & Pipeline | CRUD/Versioning/Retention/Deletion, Backup/Recovery/RPO/RTO, Auth/RBAC/Encryption/Privacy/Audit và Data Pipeline cuối. | database/management/; database/security/; database/audit/; pipeline/ |

# 3. Chia thành 12 phần implementation

| Mã | Phần | Ưu tiên |
| --- | --- | --- |
| II-A | Data Foundation + Schema + Metadata | 🔴 |
| II-B | Data Collection + Raw Data | 🔴 |
| II-C | Cleaning + Dedup + Filtering + Normalization | 🔴 |
| II-D | Preprocessing + Dataset + Split + Quality | 🔴 |
| II-E | Database Foundation + MySQL + Migration | 🔴 |
| II-F | Data Access Layer + Repository + CRUD | 🔴 |
| II-G | User + Conversation + Message DB | 🔴 |
| II-H | Memory DB + Memory Service | 🔴 |
| II-I | Knowledge + Embedding + Vector DB + RAG | 🔴 |
| II-J | Agent + Tool + Execution DB | 🟠 |
| II-K | Model + Training + Personality + Avatar DB | 🟠 |
| II-L | Security + Backup + Recovery + Audit + Final Pipeline | 🟠 |

# 4. Chi tiết từng phần

## II-A – Data Foundation + Schema + Metadata

Yêu cầu: schema dữ liệu, metadata, raw-data contract, dataset manifest.

File dự kiến: data/schemas/data_schema.py; data/schemas/metadata_schema.py; data/metadata/metadata.py; data/metadata/manifest.py.

Test: tests/data/test_schema.py; tests/data/test_metadata.py; tests/data/test_manifest.py.

## II-B – Data Collection + Raw Data

Yêu cầu: source definition, collection interface, raw-data storage, collection validation.

File dự kiến: data/sources/source.py; data/collection/collector.py; data/collection/storage.py.

Test: tests/data/test_collection.py.

## II-C – Cleaning + Dedup + Filtering + Normalization

Yêu cầu: validation, cleaning, deduplication, filtering, normalization, quality checks.

File dự kiến: data/processing/validator.py; cleaner.py; deduplicator.py; filter.py; normalizer.py.

Test: tests/data/processing/.

## II-D – Preprocessing + Dataset + Split + Quality

Yêu cầu: tokenization, chunking, labeling, formatting, augmentation, dataset builder, train/validation/test split, leakage/bias/distribution checks.

File dự kiến: data/processing/tokenizer.py; chunker.py; labeler.py; formatter.py; augmentation.py; data/dataset/dataset.py; builder.py; splitter.py; data/quality/.

Test: tests/data/dataset/; tests/data/quality/.

## II-E – Database Foundation + MySQL + Migration

Yêu cầu: MySQL connection, schema/model base, migration, index/constraint, transaction.

File dự kiến: database/config.py; database/connection.py; database/base.py; database/migrations/.

Test: tests/database/test_connection.py; test_schema.py; test_transaction.py.

## II-F – Data Access Layer + Repository + CRUD

Yêu cầu: DAL, repository, CRUD, query, mapping, transaction handling.

File dự kiến: database/repositories/; database/services/.

Test: tests/database/test_repository.py.

## II-G – User + Conversation + Message DB

Yêu cầu: User, UserProfile, UserPreference, Conversation, Message, Session, Context/Metadata, Archive/Delete.

File dự kiến: database/models/user.py; profile.py; preference.py; conversation.py; message.py; session.py.

Test: tests/database/test_user.py; test_conversation.py; test_message.py.

## II-H – Memory DB + Memory Service

Yêu cầu: Working/Short-term/Long-term/Episodic/Semantic/Procedural memory; Memory Item; Retrieval; Update; Forgetting; liên kết user/conversation.

File dự kiến: memory/types.py; memory/memory.py; memory/storage.py; memory/retrieval.py; memory/update.py; memory/forgetting.py.

Test: tests/memory/.

## II-I – Knowledge + Embedding + Vector DB + RAG

Yêu cầu: Document, Document Version, Chunk, Embedding, Vector Record/Store, Top-k Retrieval, Context Construction, RAG Pipeline.

File dự kiến: knowledge/; vector/; rag/.

Test: tests/knowledge/; tests/vector/; tests/rag/.

## II-J – Agent + Tool + Execution DB

Yêu cầu: Agent, Goal, Task, Plan, PlanStep, Tool, ToolCall, ExecutionResult, Execution History.

File dự kiến: database/models/agent.py; goal.py; task.py; plan.py; tool_call.py; repositories.

Test: tests/database/test_agent_db.py.

## II-K – Model + Training + Personality + Avatar DB

Yêu cầu: Dataset/TrainingRun/TrainingConfiguration; Model/ModelVersion/Registry; EvaluationResult; Personality/Emotion/Mood/Relationship; Avatar/Expression/Animation/Voice/Audio/VisualState.

File dự kiến: database/models/model.py; training_run.py; evaluation.py; personality.py; avatar.py.

Test: tests/database/test_training_db.py; test_personality_db.py; test_avatar_db.py.

## II-L – Security + Backup + Recovery + Audit + Final Pipeline

Yêu cầu: Versioning, Retention/Deletion, Backup/Recovery, RPO/RTO, Authentication, Authorization/RBAC, Encryption, Privacy/Isolation, Audit Log và Final Data Pipeline.

File dự kiến: database/management/; database/security/; database/audit/; pipeline/.

Test: tests/database/test_security.py; test_backup.py; tests/pipeline/.

# 5. Thứ tự phụ thuộc

II-A → II-B → II-C → II-D

II-D → II-E → II-F

II-F → II-G

II-G → II-H và II-I

II-H / II-I → II-J

II-J → II-K

II-K → II-L

Luồng tổng quát: Data Foundation → Processing → Database → Runtime Data → Memory/RAG → Module Persistence → Security/Management.

# 6. Phần III – giữ nguyên hay bổ sung?

| Phần | Hiện trạng | Hướng xử lý |
| --- | --- | --- |
| 3.1 | 🟢 Có | Không làm lại. |
| 3.2 | 🟢 Có | Giữ nguyên; sau này kết nối Training DB/Model Registry. |
| 3.3 | 🟢 Có | Giữ Runtime/Inference; sau này kết nối Memory/RAG và Model Registry. |
| 3.4 | 🟢 Có | Giữ Agent/Tools; bổ sung persistence ở II-J. |
| 3.5 | 🟢 Có | Giữ Personality/Emotion/Context; bổ sung persistence ở II-K. |
| 3.6 | 🟢 Có | Giữ Avatar logic; bổ sung persistence/storage ở II-K. |

# 7. Vệ sinh repository nên thực hiện

Loại các file __pycache__/*.pyc đang được track khỏi repository.

Bổ sung .gitignore cho Python bytecode, virtual environment, cache và dữ liệu local.

Không commit database credentials/secrets.

Tách dữ liệu lớn khỏi source code nếu không cần lưu trực tiếp trong Git.

# 8. Kết luận và điểm bắt đầu

Part III hiện đã có nền tảng implementation tương đối đầy đủ. Khoảng trống lớn nhất là Part II: Training Data, Runtime Database, Memory, Knowledge/RAG, Vector DB, Agent DB, Model Registry, Avatar/Multimodal persistence, Data Pipeline, Security và Backup/Recovery.

Điểm bắt đầu đề xuất: II-A – Data Foundation + Schema + Metadata. Sau mỗi phần cần implementation + test/check rồi mới chuyển sang phần tiếp theo.